## Slide 1: One Agent or Many?
CSCE 585 · PROGRESS UPDATE · OCT 2026
Orchestrated vs. single-agent resume-to-job matching
Aidan · single-agent baseline
Kevin Do · orchestration
Ritvik · data & eval
Notes: Quick status check: where each of the three pieces stands. Nothing is graded here; no real experiment results yet.

## Slide 2: Jobs, resumes and labels are ready
01 · DATA & EVALUATION · RITVIK
Jobs, resumes, labels done
50
new-grad SWE / data postings, 46 employers
25 + 25
Greenhouse + Lever
10
anonymized resumes (2 dev, 8 eval)
400
pairs labeled, 109 relevant (labeled by the team)
Done
Job set pulled from live Greenhouse / Lever APIs, reproducible selection
10 resumes picked from 33 past-course resumes, names and contact info stripped
All 400 resume × job pairs labeled with the rubric, by Kevin, Ritvik and Aidan
Next
Team second review of 80 pairs
Score both matchers with Precision@5
Notes: Job data was pulled Sept 24: 219 postings fetched, filtered to early-career US software/data roles, 20 flagged as the small workload (10 per source). Resumes: 10 chosen from 33 student resumes from a previous course, mostly new-grad CS / CompE / data, with a mix of SWE, data, AI/ML and embedded backgrounds. Location preferences were assigned by us. Labels: Kevin, Ritvik and Aidan labeled all 400 eval pairs (8 resumes x 50 jobs) by applying the rubric before any matcher output existed; 109 are relevant, and every no has a reason code. The 80-pair second review by the team is still to do.

## Slide 3: One prompt reads everything, returns top 5
02 · SINGLE-AGENT BASELINE
Built · evaluated
Resume + preferences
All postings
Single prompt
Top 5 + reasons
Done
One-call matcher with the same prompt, model and output check as the orchestrator
Logs tokens, latency and retries for every run
Local benchmark: 65s / 31k tokens at 20 jobs, 355s / 74k at 50 jobs, 4 of 4 runs passed
Next
Second label review (80 pairs) to confirm the scores
Error analysis on low scorers (R04: 0 of 5 relevant)
Notes: The baseline sends the cleaned resume, preferences and every job description in one call and gets back five ranked job IDs with explanations. It shares input cleanup, model, output limit, ranking prompt and validation with the orchestrator, so the only difference is the architecture. The local benchmark runs both pipelines on the 2 dev resumes against 20 and 50 jobs (8 runs) and measures tokens and wall-clock time; it doesn't measure accuracy; that's the Precision@5 step using the 400 reference labels.

## Slide 4: Three workers chained by a Python script
03 · ORCHESTRATED WORKFLOW · KEVIN DO
Built · evaluated
Resume parser
Requirement extractor
Scorer & ranker
Top 5
Done
Extractor picks up to 4 key lines per category, quoted straight from the posting
Models set: local Qwen3 4B for benchmarks, GPT-4.1 mini (dated prices) for cloud
Local benchmark: 274s / 93k tokens at 20 jobs, 1,200s / 215k at 50 jobs
Next
Fixed: resume parser cites line IDs, 0 of 48 eval runs failed
Find out why extra steps did not raise Precision@5
Notes: The requirement extractor now selects numbered lines from each posting (at most four per required / preferred / constraints) and the controller restores the exact original text, so nothing gets paraphrased or invented. The ranker gets those references plus the full numbered postings. Local runs have $0 API cost; hardware and electricity aren't measured. Cloud runs would use GPT-4.1 mini at prices recorded Oct 6. In the benchmark both R02 multi-agent runs failed the resume-evidence check, so that validator needs a look. No quality numbers yet; Precision@5 against the reference labels is next.

## Slide 5: Multi-agent took ~4x the time and ~3x the tokens
04 · FIRST MEASUREMENTS
Local benchmark · 8 runs
2 of 4 multi-agent runs failed the evidence check · top 5 overlapped 2 of 5 jobs on R01 / 20 jobs
Chart: Seconds per completed run
| 20 jobs Single | 20 jobs Multi | 50 jobs Single | 50 jobs Multi
Seconds | 65.5 | 274.4 | 354.8 | 1200.2
Chart: Tokens per completed run (thousands)
| 20 jobs Single | 20 jobs Multi | 50 jobs Single | 50 jobs Multi
Tokens | 31.3 | 92.8 | 73.5 | 214.6
Local Qwen3 4B (Ollama) on a Mac · R01–R02, 1 repetition · median of completed runs · $0 API cost
Notes: Kevin ran both pipelines locally: 2 dev resumes x 20 and 50 jobs x 2 architectures = 8 runs, 6 completed. Single agent: 65.5s and 31k tokens at 20 jobs, 355s and 74k tokens at 50 jobs. Multi agent: 274s and 93k tokens at 20 jobs, 1,200s and 215k tokens at 50 jobs. On the same resume (R01) multi agent was 4.2x slower at 20 jobs and 4.5x slower at 50. Both R02 multi-agent runs failed: the resume parser returned evidence that wasn't an exact quote, so the validator rejected it. Local runs have $0 API charges; hardware and electricity weren't measured. On R01 with 20 jobs the two pipelines agreed on 2 of their top 5 picks; that's agreement, not accuracy. Small sample, one repetition, model already warm, so treat these as early numbers.

## Slide 6: Multi-agent: no more accurate, 4–6x slower
05 · ACCURACY (PRECISION@5)
Held-out eval · 96 runs
Multi-agent better on 1 of 8 resumes at 50 jobs, worse on 2 · decision rule (+5 pts, ≤2x cost/time) misses
Qwen3 4B on a Colab A100 · R03–R10 × 3 reps vs. 400 team labels · multi used 2.8x tokens · 0/96 runs failed
Chart: Precision@5 (higher is better)
| 20 jobs | 50 jobs
Single agent | 0.433 | 0.317
Multi-agent | 0.383 | 0.317
Chart: Median seconds per resume
| 20 jobs | 50 jobs
Single agent | 13.4 | 33.4
Multi-agent | 51.9 | 197.6